Asset Regeneration Program project list

**Albert Park**

The community playground at Albert Park is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Albert Park**

The Coot Picnic Area at Albert Park is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Albert Park**

The Pelican Playground at Albert Park is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Albert Park**

The playground at Albert Park's Swan Picnic Area is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Alpine National Park**

The Buckwong Creek timber bridge on the Buckwong Track is under initial investigation for works.

**Arthurs Seat State Park**

The Seawinds Playspace at Arthurs Seat State Park is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Barmah National Park**

The bridge at Barmah National Park's Eddy's Track s being removed.

Project status: initial investigation

Expected completion date: late 2023

**Baw Baw National Park**

The Walhalla tramway bridge at Baw Baw National Park is being repaired.

Project status: development

Expected completion date: mid-2024

**Beechworth Historic Park**

The mineshaft safety grid at Beechworth Historic Park's Sambell to Kerferd Walking Track is being replaced.

Project status: design

Expected completion date: late 2023

**Braeside Park**

The playground at Braeside Park's Telford Picnic Area is being replaced.

Project status: construction procurement

Expected completion date: mid-2023

**Brimbank Park**

The playground located at Brimbank Park's Carpark C is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Brimbank Park**

The Visitor Centre playground at Brimbank Park is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Buchan Caves Reserve**

The playground at Buchan Caves Reserve is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Buchan Caves Reserve**

Buchan Bridge No. 2 at the Buchan Caves Reserve is being replaced.

Project status: development

Expected completion date: early 2024

**Burnley**

The playground at the Burnley Bouldering Wall is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Cape Schanck Lighthouse Reserve**

The Workshop and Garage at the Cape Schanck Lighthouse Reserve is being investigated for works.

**Cape Schanck Lighthouse Reserve**

The Paint Shed at Cape Schanck Lighthouse Reserve is being investigated for works.

**Cardinia Reservoir Park**

The septic pits at Cardinia Reservoir Parks' Crystal Brook Picnic Ground are being replaced.

Project status: construction procurement

Expected completion date: mid-2023

**Cardinia Reservoir Park**

The Crystal Brook playground at Cardinia Reservoir Parks is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Castlemaine Diggings**

The Vaughn Springs Slide at Castlemaine Diggings National Historical Park is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Chiltern-Mt Pilot National Park**

The elevated walkway on the Yeddonba Walking Track at Chiltern-Mt Pilot National Park is being investigated for works.

**Croajingolong National Park**

The bridge at Mueller Jeep Track is being replaced.

Project status: Development

Expected completion date: early 2024

**Croajingolong National Park**

Bridge 1 at Charlie Creek Track is being replaced.

Project status: initial investigation

Expected completion date: early 2024

**Dandenong Ranges National Park**

The Long Bridge on the Wattle Track at Dandenong Ranges National Park is being replaced.

Project status: construction procurement

Expected completion date: late 2023

**Dandenong Ranges National Park**

The Lower Viewing Platform at Olinda Falls is being replaced.

Project status: initial investigation

Expected completion date: early 2024

**Dandenong Valley Parklands**

The landing beside Jells Lake Shelter is being replaced.

Project status: initial investigation

Expected completion date: early 2024

**Dandenong Valley Parklands**

The Viewing Lookout at the main landing (west side) of Jells Lake is being replaced.

Project status: initial investigation

Expected completion date: early 2024

**Eldorado Historic Area**

The pedestrian bridge at Eldorado Dredge Walking Track is being replaced.

Project status: initial investigation

Expected completion date: early 2024

**Fryers Ridge Nature Conservation Reserve**

The bridge on Conns Track at Fryers Ridge National Conservation Reserve is being replaced.

Project status: initial investigation

Expected completion date: mid-2024

**Gippsland Lakes Coastal Park**

The Viewing Platform at the Golden Beach Picnic Area at Gippsland Lakes Coastal Park is being replaced.

Project status: Initial investigation

Expected completion date: mid-2024

**Grampians National Park**

The Grand Canyon Stairs at Grampians National Park's Pinnacle Track are being replaced.

Project status: construction procurement

Expected completion date: early 2024

**Great Otway National Park**

Footbridge 2 at the Kalimna Tramline Link Track at Great Otway National Park is being replaced.

Project status: construction procurement

Expected completion date: late 2023

**Great Otway National Park**

The Upper Falls Boardwalk and Lookout at the Kalimna Falls Walk in the Great Otway National Park is being replaced.

Project status: construction procurement

Expected completion date: late 2023

**Great Otway National Park**

The Kalimna Tramline Link at Great Otway National Park is being repaired.

Project status: construction procurement

Expected completion date: late 2023

**Jells Park**

The Oaks playground at Jells Park is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Johnsons and Golden Age Mines Historic Area**

The mineshafts at Johnsons and Golden Age Mines Historic Area are being investigated for works.

**Kurth Kiln Regional Park**

The Beenak Road bridge at Kurth Kiln Regional Park is being replaced.

**Lake Eildon National Park**

The Gap Track Bridge at O'Tooles Creek at Lake Eildon National Park is being replaced.

Project status: initial investigation

Expected completion date: early 2024

[**Lake Natimuk and Natimuk Creek Lake Reserve**](https://www.parks.vic.gov.au/places-to-see/parks/lake-natimuk-and-natimuk-creek-lake-reserve)

The weir at Lake Natimuk is being repaired.

Project status: design

Expected completion date: late 2023

**Lake Tyers State Park**

Crooked Bridge at Silvertop Walking Track is being replaced.

Project status: initial investigation

Expected completion date: early 2024

**Lake Tyers State Park**

The Fern Loop Bridge at Lake Tyers State Park is being replaced.

Project status: initial investigation

Expected completion date: early 2024

**Lake Tyers State Park**

The Little Fern Loop Bridge at Lake Tyers State Park is being replaced.

Project status: initial investigation

Expected completion date: early 2024

**Lake Tyers State Park**

The Straight Bridge at Silvertop Walking Track at Lake Tyers State Park is being replaced.

Project status: initial investigation

Expected completion date: early 2024

**Lake Tyers State Park**

Bridge No. 2 at the Silvertop Walking Track at Lake Tyers State Park is being replaced.

Project status: Initial investigation

Expected completion date: early 2024

**Lower Goulburn National Park**

The bridge at Lower Goulburn National Park is being removed.

Project status: design

Expected completion date: late 2023

**Maribyrnong Valley Parklands**

The Canoe Launching Area at Maribyrnong Valley Parklands is being removed.

Project status: initial investigation

Expected completion date: late 2023

**Maryborough H57 Bush Reserve**

The concrete water tank at Maryborough H57 Bushland Reserve is being removed.

Project status: initial investigation

Expected completion date: early 2024

**Middle Brighton Pier and Breakwater**

The second Heritage Shelter at the Middle Brighton Pier and Breakwater is being replaced.

Mount Arapiles-Tooan State Park

Centenary Park Picnic Shelter at Mount Arapiles-Tooan State Park is being investigated for works.

**Mount Worth State Park**

The Mockolive Creek Bridge at Mount Worth State Park is being replaced.

Project status: construction procurement

Expected completion date: mid-2023

**Mount Worth State Park**

The Active Creek Bridge at Mount Worth State Park is being replaced.

Project status: construction procurement

Expected completion date: mid-2023

**Mount Worth State Park**

The Logbarrier Creek Bridge at Mount Worth State Park is being replaced.

Project status: construction procurement

Expected completion date: mid-2023

**Mount Worth State Park**

The Netted Brak Creek Bridge in Mount Worth State Park is being replaced.

Project status: construction procurement

Expected completion date: mid-2023

**Mount Worth State Park**

The Sawdust Creek Bridge at Mount Worth State Park is being replaced.

Project status: construction procurement

Expected completion date: mid-2023

**Mornington Peninsula National Park**

The lower car park toilets at Portsea Ocean Beach are being replaced.

Project status: initial investigation

Expected completion date: early 2024

**Mornington Peninsula National Park**

The Flinders Staircase (King Street beach access) at Mornington Peninsual National Park is being replaced.

Project status: initial investigation

Expected completion date: mid-2024

**Nyerimilang Park**

The Gippsland Lakes Reserve playground at Nyerimilang Park is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Organ Pipes National Park**

The Rosette Rock Viewing Platform in Organ Pipes National Park is being replaced.

Project status: initial investigation

Expected completion date: mid-2024

**Patterson River**

The small drain overpass at Patterson River is being investigated for works.

**Patterson River Rock Walls**

The Southern Retaining Wall at Patterson River is being investigated for works.

**Peter Francis Points Aboretum Flora Reserve**

The playground at the Peter Francis Points Arboretum is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Point Cook Coastal Park**

The Skeleton Creek Footbridge at Point Cook Coastal Park is being investigated for works.

**Point Cook Coastal Park**

The adventure playground at Point Cook Coastal Park is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Point Gellibrand**

The playground at Point Gellibrand Reserve is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Port Campbell National Park**

The Gibson Steps (beach access steps) at Port Campbell National Park are being repaired.

Project status: development

Expected completion date: late 2023

**Sale Common Nature Conservation Reserve**

The Boardwalk at Sale Common is being investigated for works.

**Sale Common Nature Conservation Reserve**

The Bird Hide Boardwalk at Sale Common Nature Conservation Reserve is being investigated for works.

**Sassafras Creek Nature Conservation Reserve**

Bridge No. 18 at Sassafras Creek Walking Track at Sassafras Creek Nature Conservation Reserve is being replaced.

Project status: initial investigation

Expected completion date: early 2024

**Silvan Reservoir**

The playground at Silvan Reservoir Park is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Tarra-Bulga National Park**

The Bulga Picnic Shelter at Tarra-Bulga National Park is being replaced.

Project status: initial investigation

Expected completion date: early 2024

**Thirty-Two Mile Nature Conservation Reserve**

32 Mile Bridge at Thirty-Two Mile National Conservation Reserve is being investigated for works.

**Tyers Park**

Petersons Lookout No. 2 at Tyers Park is being replaced.

Project status: initial investigation

Expected completion date: mid-2024

**Tyers Park**

Petersons Lookout No. 1 at Tyers Park is being replaced.

Project status: initial investigation

Expected completion date: mid-2024

**Warby-Ovens National Park**

The Puzzle Bend Bridge on the Puzzle Bend Track at Warby-Ovens National Park is being removed.

Project status: initial investigation

Expected completion date: early 2024

**Wattle Park**

The cricket pavilion at Wattle Park Oval is being repaired.

Project status: initial investigations

Expected completion date: early 2024

**Western Basalt Serendip Wetlands Education Facility**

The Tower (former fire tower) at Serendip Sanctuary is being removed.

Project status: construction procurement

Expected completion date: mid-2023

**Western Basalt Serendip Wetlands Education Facility**

The concrete well at Serendip Sanctuary is being removed.

Project status: construction procurement

Expected completion date: mid-2023

**Whroo Historic Area**

The southwest lookout shaft at the Balaclava Complex in Whroo Historic Area is being replaced.

Project status: initial investigation

Expected completion date: early 2024

**Williamstown Workshop, Piers & Stony Creek Backwash**

The roof at Williamstown Sailing Club was replaced in October 2022.

**Williamstown Workshop, Piers & Stony Creek Backwash**

The elevated walkway at Stony Creek Backwash is being removed.

Project status: initial investigation

Expected completion date: early 2024

**Wilsons Promontory National Park**

Assets at Tidal River are being investigated for works.

**Wilsons Promontory National Park**

The East Jetty Viewing Platform at Wilsons Promontory National Park is being investigated for works.

**Yan Yean Reservoir Park**

The playground at Yan Yean Reservoir Park is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Yarra Bend Park**

The playground at Yarra Bend Park's FA Andrews Reserve is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Yarra Bend Park**

Kanes Bridge Viewing Platform in Yarra Bend Park is being removed.

Project status: initial investigation

Expected completion date: early 2024

**Yarra Bend Park**

The playground at Yarra Bend Park's WHS Dickinson Reserve is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Yarra Ranges National Park**

The Dee Slip Bridge on the O'Shannassy Trail is being investigated for works.

**Yarra Ranges National Park**

The Little Peninsula Footbridge and Stairs at Yarra Ranges National Park are being removed.

Project status: initial investigation

Expected completion date: late 2023

**Yarra Valley Parklands**

Pettys Orchard Boardwalk in Yarra Valley Parklands is being removed.

Project status: construction procurement

Expected completion date: mid-2023

**Yarra Valley Parklands**

The Birrarung Park playground at Yarra Valley Parklands is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Yarra Valley Parklands**

The Western Homeshow Trail Bridge at Yarra Valley Parklands is being repaird.

Project status: construction procurement

Expected completion date: late 2023

**Yarra Valley Parklands**

The Tikalara Causeway at Yarra Valley Parkland's Main Entrance Road is being replaced.

Project status: initial investigation

Expected completion date: mid- 2024

**Yarra Valley Parklands**

The Odyssey Cable Bridge at Yarra Valley Parklands is being repaired.

Project status: initial investigation

Expected completion date: to be confirmed

**Yellingbo Nature Conservation Reserve**

The Macclesfield Road Bridge is at Yellingbo Nature Conservation Reserve is being investigated for works.

**Yellingbo Nature Conservation Reserve**

Macclesfield Bridge no. 2 at Yellingbo Nature Conservation Reserve is being removed.

Project status: initial investigation

Expected completion date: late 2023