Asset Regeneration Program project list – January 2024

**Albert Park**

The community playground aft Albert Park is being repaired.

Project status: construction

Expected completion date: early 2024

**Albert Park**

The playground at Coot Picnic Area at Albert Park is being repaired.

Project status: construction

Expected completion date: early 2024

**Albert Park**

The Pelican Playground at Albert Park is being repaired.

Project status: construction procurement

Expected completion date: mid-2023

**Albert Park**

The playground at Albert Park's Swan Picnic Area is being repaired.

Project status: construction

Expected completion date: early 2024

**Alpine National Park**

The Buckwong Creek timber bridge on the Buckwong Track is being replaced.

Project status: design

Expected completion date: late 2024

**Arthurs Seat State Park**

The Seawinds Playspace at Arthurs Seat State Park is being repaired.

Project status: construction

Expected completion date: early 2024

**Barmah National Park**

The bridge at Barmah National Park's Eddy's Track is being removed.

Project status: design

Expected completion date: mid-2024

**Baw Baw National Park**

The Walhalla tramway bridge at Baw Baw National Park is being repaired.

Project status: development

**Beechworth Historic Park**

The mineshaft safety grid at Beechworth Historic Park's Sambell to Kerferd Walking Track is being replaced.

Project status: design

Expected completion date: late 2024

**Braeside Park**

The playground at Braeside Park's Telford Picnic Area is being replaced.

Project status: construction

Expected completion date: early 2024

**Brimbank Park**

The playground located at Brimbank Park's Carpark C is being repaired.

Project status: construction

Expected completion date: early 2024

**Brimbank Park**

The Visitor Centre playground at Brimbank Park is being repaired.

Project status: construction

Expected completion date: early 2024

**Buchan Caves Reserve**

The playground at Buchan Caves Reserve is being repaired.

Project status: construction

Expected completion date: early 2024

**Buchan Caves Reserve**

Buchan Bridge No. 2 at the Buchan Caves Reserve is being replaced.

Project status: construction commenced

Expected completion date: late 2023. This timeframe has been impacted by the Boxing Day 2023 flood at Buchan Caves Reserve. More information on recovery works can be found here: <https://www.parks.vic.gov.au/projects/eastern-victoria/buchan-caves-reserve-flood-and-fire-recovery>

**Burnley**

The playground at the Burnley Bouldering Wall is being repaired.

Project status: construction

Expected completion date: early 2024

**Cape Schanck Lighthouse Reserve**

The Workshop and Garage at the Cape Schanck Lighthouse Reserve is are being removed.

Project status: development

Expected completion date: late 2024

**Cape Schanck Lighthouse Reserve**

The Paint Shed at Cape Schanck Lighthouse Reserve are being removed.

Project status: development

Expected completion date: late 2024

**Cardinia Reservoir Park**

The septic pits at Cardinia Reservoir Parks' Crystal Brook Picnic Ground are being replaced.

Project status: complete

**Cardinia Reservoir Park**

The Crystal Brook playground at Cardinia Reservoir Parks is being repaired.

Project status: construction

Expected completion date: early 2024

**Castlemaine Diggings**

The Vaughn Springs Slide at Castlemaine Diggings National Historical Park is being repaired.

Project status: construction

Expected completion date: early 2024

**Chiltern-Mt Pilot National Park**

The project to repair the walkway at Yeddonba is currently underway. The project is in the construction procurement phase, with a preliminary design report recently completed to understand the state of the structure and what works it requires. As part of the project, Parks Victoria will also undertake important conservation works to the Aboriginal rock art that can be viewed from the elevated walkway. Works to restore the walkway and conserve the Aboriginal rock art are forecast to begin in Autumn 2024 once we have the appropriate authorisations in place. We will continue to keep the community updated on the project’s timelines as things progress.

Project status: construction procurement

Expected completion date: late 2024

**Croajingolong National Park**

The bridge at Mueller Jeep Track is being replaced.

Project status: development

Expected completion date: late 2024

**Croajingolong National Park**

Bridge 1 at Charlie Creek Track is being replaced.

Project status: development

Expected completion date: late 2024

**Dandenong Ranges National Park**

The Long Bridge on the Wattle Track at Dandenong Ranges National Park is being replaced.

Project status: construction procurement

Expected completion date: mid-2024

**Dandenong Ranges National Park**

The Lower Viewing Platform at Olinda Falls is being replaced.

Project status: initial investigation

Expected completion date: mid-2024

**Dandenong Valley Parklands**

The landing beside Jells Lake Shelter is being replaced.

Project status: construction procurement

Expected completion date: mid-2024

**Dandenong Valley Parklands**

The Viewing Lookout at the main landing (west side) of Jells Lake is being replaced.

Project status: construction procurement

Expected completion date: mid-2024

**Eldorado Historic Area**

The pedestrian bridge at Eldorado Dredge Walking Track is being replaced.

Project status: development

Expected completion date: mid-2024

**Fryers Ridge Nature Conservation Reserve**

The bridge on Conns Track at Fryers Ridge National Conservation Reserve is being replaced.

Project status: development

Expected completion date: late 2024

**Gippsland Lakes Coastal Park**

The Viewing Platform at the Golden Beach Picnic Area at Gippsland Lakes Coastal Park is being replaced.

Project status: development

Expected completion date: late-2024

**Grampians National Park**

The Grand Canyon Stairs at Grampians National Park's Pinnacle Track are being replaced.

Project status: construction procurement

Expected completion date: mid-2024

**Great Otway National Park**

Footbridge 2 at the Kalimna Tramline Link Track at Great Otway National Park is being replaced.

Project status: construction procurement

Expected completion date: mid-2024

**Great Otway National Park**

The Upper Falls Boardwalk and Lookout at the Kalimna Falls Walk in the Great Otway National Park is being replaced.

Project status: construction procurement

Expected completion date: mid-2024

**Great Otway National Park**

The Kalimna Tramline Link at Great Otway National Park is being repaired.

Project status: construction procurement

Expected completion date: mid-2024

**Jells Park**

The Oaks playground at Jells Park is being repaired.

Project status: construction

Expected completion date: early 2024

**Johnsons and Golden Age Mines Historic Area**

The mineshafts at Johnsons and Golden Age Mines Historic Area are being investigated for works.

Project status: initial investigation

Expected completion date: TBC

**Kurth Kiln Regional Park**

The Beenak Road bridge at Kurth Kiln Regional Park is being replaced.

Project status: initial investigation

Expected completion date: TBC

**Lake Eildon National Park**

The Gap Track Bridge at O'Tooles Creek at Lake Eildon National Park is being replaced.

Project status: development

Expected completion date: mid-2024

[**Lake Natimuk and Natimuk Creek Lake Reserve**](https://www.parks.vic.gov.au/places-to-see/parks/lake-natimuk-and-natimuk-creek-lake-reserve)

The weir at Lake Natimuk is being repaired.

Project status: construction procurement

Expected completion date: early 2024

**Lake Tyers State Park**

Crooked Bridge at Silvertop Walking Track is being replaced.

Project status: design

Expected completion date: mid-2024

**Lake Tyers State Park**

The Straight Bridge at Silvertop Walking Track at Lake Tyers State Park is being replaced.

Project status: design

Expected completion date: mid-2024

**Lake Tyers State Park**

Bridge No. 2 at the Silvertop Walking Track at Lake Tyers State Park is being replaced.

Project status: design

Expected completion date: mid-2024

**Lower Goulburn National Park**

The bridge at Lower Goulburn National Park is being removed.

Project status: design

Expected completion date: late 2023

**Maribyrnong Valley Parklands**

The Canoe Launching Area at Maribyrnong Valley Parklands is being removed.

Project status: initial investigation

Expected completion date: mid-2024

**Maryborough H57 Bush Reserve**

The concrete water tank at Maryborough H57 Bushland Reserve is being removed.

Project status: initial investigation

Expected completion date: mid-2024

**Mount Arapiles-Tooan State Park**

Centenary Park Picnic Shelter at Mount Arapiles-Tooan State Park is being investigated for works.

**Mount Worth State Park**

The Mockolive Creek Bridge at Mount Worth State Park is being replaced.

Project status: construction

Expected completion date: early 2024

**Mount Worth State Park**

The Active Creek Bridge at Mount Worth State Park is being replaced.

Project status: construction

Expected completion date: early 2024

**Mount Worth State Park**

The Logbarrier Creek Bridge at Mount Worth State Park is being replaced.

Project status: construction

Expected completion date: early 2024

**Mount Worth State Park**

The Netted Brak Creek Bridge in Mount Worth State Park is being replaced.

Project status: construction

Expected completion date: early 2024

**Mount Worth State Park**

The Sawdust Creek Bridge at Mount Worth State Park is being replaced.

Project status: construction

Expected completion date: early 2024

**Mornington Peninsula National Park**

The lower car park toilets at Portsea Ocean Beach are being replaced.

Project status: initial investigation

Expected completion date: TBC

**Mornington Peninsula National Park**

The Flinders Staircase (King Street beach access) at Mornington Peninsual National Park is being replaced.

Project status: initial investigation

Expected completion date: TBC

**Nyerimilang Park**

The Gippsland Lakes Reserve playground at Nyerimilang Park is being repaired.

Project status: construction

Expected completion date: early 2024

**Organ Pipes National Park**

The Rosette Rock Viewing Platform in Organ Pipes National Park is being replaced.

Project status: initial investigation

Expected completion date: mid-2024

**Patterson River**

Repairs to the small drain overpass at Patterson River are complete.

**Patterson River Rock Walls**

The Southern Retaining Wall at Patterson River is being investigated for works.

Project status: initial investigation

Expected completion date: TBC

**Peter Francis Points Aboretum Flora Reserve**

The playground at the Peter Francis Points Arboretum is being repaired.

Project status: construction

Expected completion date: early 2024

**Point Cook Coastal Park**

The Skeleton Creek Footbridge at Point Cook Coastal Park is being investigated for works.

Project status: initial investigation

Expected completion date: TBC

**Point Cook Coastal Park**

The adventure playground at Point Cook Coastal Park is being decommissioned and a new playground is being constructed nearby.

Project status: construction

Expected completion date: early 2024

**Point Gellibrand**

The playground at Point Gellibrand Reserve is being repaired.

Project status: construction

Expected completion date: early 2024

**Port Campbell National Park**

The Gibson Steps (beach access steps) at Port Campbell National Park are being repaired.

Project status: development

Expected completion date: late 2024

**Sale Common Nature Conservation Reserve**

The Boardwalk at Sale Common is being investigated for works.

**Sale Common Nature Conservation Reserve**

The Bird Hide Boardwalk at Sale Common Nature Conservation Reserve is being investigated for works.

**Sassafras Creek Nature Conservation Reserve**

Bridge No. 18 at Sassafras Creek Walking Track at Sassafras Creek Nature Conservation Reserve is being replaced.

Project status: initial investigation

Expected completion date: mid-2024

**Silvan Reservoir**

The playground at Silvan Reservoir Park is being repaired.

Project status: construction

Expected completion date: early 2024

**Tarra-Bulga National Park**

The Bulga Picnic Shelter at Tarra-Bulga National Park is being replaced.

Project status: initial investigation

Expected completion date: mid-2024

**Thirty-Two Mile Nature Conservation Reserve**

32 Mile Bridge at Thirty-Two Mile National Conservation Reserve is currently on hold until early 2024.

**Tyers Park**

Petersons Lookout No. 2 at Tyers Park is being replaced.

Project status: design

Expected completion date: late 2024

**Tyers Park**

Petersons Lookout No. 1 at Tyers Park is being replaced.

Project status: design

Expected completion date: late 2024

**Warby-Ovens National Park**

The Puzzle Bend Bridge on the Puzzle Bend Track at Warby-Ovens National Park is being removed.

Project status: development

Expected completion date: mid-2024

**Wattle Park**

The cricket pavilion at Wattle Park Oval is being repaired.

Project status: initial investigations

Expected completion date: mid-2024

**Western Basalt Serendip Wetlands Education Facility**

The Tower (former fire tower) at Serendip Sanctuary is being removed.

Project status: complete

**Western Basalt Serendip Wetlands Education Facility**

The concrete well at Serendip Sanctuary is being removed.

Project status: construction

Expected completion date: mid-2023

**Whroo Historic Area**

The southwest lookout shaft at the Balaclava Complex in Whroo Historic Area is being replaced.

Project status: initial investigation

Expected completion date: TBC

**Williamstown Workshop, Piers & Stony Creek Backwash**

The roof at Williamstown Sailing Club was replaced in October 2022.

**Williamstown Workshop, Piers & Stony Creek Backwash**

The elevated walkway at Stony Creek Backwash is being removed for safety reasons. Options to retain a lookout platform on the western edge of the mangroves are being investigated.

Project status: initial investigation

Expected completion date: mid-2024

**Wilsons Promontory National Park**

Assets at Tidal River are being investigated for works.

**Wilsons Promontory National Park**

The East Jetty Viewing Platform at Wilsons Promontory National Park is being investigated for works.

**Yan Yean Reservoir Park**

The playground at Yan Yean Reservoir Park is being repaired.

Project status: construction

Expected completion date: early 2024

**Yarra Bend Park**

The playground at Yarra Bend Park's FA Andrews Reserve is being repaired.

Project status: construction

Expected completion date: early 2024

**Yarra Bend Park**

Kanes Bridge Viewing Platform in Yarra Bend Park is being removed.

Project status: initial investigation

Expected completion date: mid-2024

**Yarra Bend Park**

The playground at Yarra Bend Park's WHS Dickinson Reserve is being decommissioned.

Project status: construction

Expected completion date: early 2024

**Yarra Ranges National Park**

The Dee Slip Bridge on the O'Shannassy Trail is being investigated for works. You can find more information on this project by visiting: <https://www.parks.vic.gov.au/projects/melbourne-region/oshannassy-aqueduct-trail-dee-slip-bridge-project>

**Yarra Ranges National Park**

The Little Peninsula Footbridge and Stairs at Yarra Ranges National Park are being removed.

Project status: initial investigation

Expected completion date: mid-2024

**Yarra Valley Parklands**

Pettys Orchard Boardwalk in Yarra Valley Parklands is being removed.

Project status: complete

**Yarra Valley Parklands**

The Birrarung Park playground at Yarra Valley Parklands is being decommissioned.

Project status: construction procurement

Expected completion date: late 2023

**Yarra Valley Parklands**

The Western Homeshow Trail Bridge at Yarra Valley Parklands is being repaird.

Project status: construction procurement

Expected completion date: mid-2024

**Yarra Valley Parklands**

The Tikalara Causeway at Yarra Valley Parkland's Main Entrance Road is being replaced.

Project status: initial investigation

Expected completion date: mid-2024

**Yarra Valley Parklands**

The Odyssey Cable Bridge at Yarra Valley Parklands is being repaired.

Project status: initial investigation

Expected completion date: TBC

**Yellingbo Nature Conservation Reserve**

The Macclesfield Road Bridge is at Yellingbo Nature Conservation Reserve is being investigated for works.

**Yellingbo Nature Conservation Reserve**

Macclesfield Bridge no. 2 at Yellingbo Nature Conservation Reserve is being removed.

Project status: initial investigation

Expected completion date: late 2023